Senior Design Spring Semester Timeline

**Hardware**

* February 3rd: Order waterproof enclosure
* February 4th: Talk with Boyd lab about aluminum laser cutting and get a plan together
* February 6th: Order any needed connectors/material for hardware
* February 9th: Connect all components together and gather a working physical system
* February 11th: Boyd lab finishes laser cutting the sheets of metal needed
* February 14th: Fit hardware into waterproof enclosure once it arrives
* February 25th: Iterate through hardware layout
* February 28th: Finalize enclosure design and fitting

**Software**

Gonna talk with Josh O